# AI Research Paper Critique Assistant

Team Size: 6 Members

Project Duration: 4 Weeks

## 1. Project Objective

Build a multi-agent LLM system that reads a research paper, generates a structured peer review, verifies grounding of critiques, compares output against multiple human reviews, evaluates performance quantitatively and qualitatively, and compares baseline vs multi-agent systems.

## 2. Team Roles and Responsibilities

### Member 1 – Data & Dataset Lead

Parse JSONL dataset and extract paper text and reviews.

Create development (5 papers) and evaluation (10–15 papers) splits.

Compute reviewer agreement statistics.

Prepare clean structured dataset for system input.

### Member 2 – Baseline System Lead

Implement single-prompt baseline review generator.

Ensure structured JSON output format.

Measure inference latency.

Save outputs for evaluation.

### Member 3 – Multi-Agent Pipeline Lead

Implement Summary, Strengths, Weaknesses, and Questions agents.

Combine outputs into structured review.

Ensure modular design and integration.

### Member 4 – Verifier & Reliability Lead

Implement grounding verifier requiring evidence for critiques.

Compute grounding percentage and hallucination rate.

Optional: Implement reliability checker using dataset labels.

### Member 5 – Evaluation & Metrics Lead

Design and compute quantitative metrics (coverage, grounding, overlap, judge score, latency).

Handle multi-reference scoring across 5 human reviews.

Generate results tables and visualizations.

### Member 6 – Experiments, Reflection & Report Lead

Run baseline vs multi-agent experiments.

Conduct qualitative case studies.

Write methodology, analysis, reflection, and risk sections.

Prepare final report and presentation slides.

## 3. Final Output Schema

All systems must output structured JSON with the following fields:

{
  "summary": "...",
  "strengths": [{"point": "...", "evidence": "..."}],
  "weaknesses": [{"point": "...", "evidence": "..."}],
  "questions": [{"question": "...", "motivation": "..."}],
  "scores": {
    "correctness": "...",
    "novelty": "...",
    "recommendation": "...",
    "confidence": "..."
  }
}

## 4. 4-Week Timeline

### Week 1 – Setup & Baseline

Dataset parsing complete.

Dev/Eval split ready.

Baseline system implemented.

### Week 2 – Multi-Agent + Verifier

Multi-agent pipeline working.

Verifier integrated.

Grounding metric implemented.

### Week 3 – Evaluation & Experiments

Run baseline vs multi-agent comparison.

Run with vs without verifier.

Collect all quantitative metrics.

### Week 4 – Analysis & Finalization

Complete quantitative and qualitative analysis.

Write reflection and trade-offs.

Finalize report and presentation.

## 5. Core Experiments

1. Baseline vs Multi-Agent comparison.

2. Multi-Agent without Verifier.

3. Multi-Agent with Verifier.

## 6. Quantitative Metrics

Coverage percentage

Grounding percentage

Hallucination rate

Topic overlap with human reviews

LLM-as-judge score

Reviewer similarity score

Latency comparison

## 7. Risks & Guardrails

Hallucinated critique – mitigated by verifier.

Generic critique – mitigated by structured prompts.

Reviewer disagreement – handled via multi-reference scoring.

Unsupported claims – require evidence citations.

## 8. Scope Control

We will not fine-tune models, implement RL, or build advanced RAG in this 4-week version.

Advanced extensions may be listed as future work.

## 9. Definition of Done

Project is complete when baseline and multi-agent systems run on full evaluation set, metrics are computed and compared, reflection is written, risks are documented, and reproducibility instructions are provided.